# Active Home — Project Baseline Document

## Housing & Construction Advertising Marketplace — Uzbekistan

Status: Approved Baseline v1.1 — Amended (ADR-001) Supersedes: Baseline v1.0 and all earlier discovery drafts. This is the project's single source of truth. Change control: No subsequent document may contradict this baseline. Any change is made through an Architecture Decision Record (ADR) that amends the relevant entry in the Project Decision Log (§14).

Amendment ADR-001 (2026-07-05) — summary: Reviews & ratings removed from v1 and deferred to v2 (DEC-03); banner ad-serving added to v1, reversing the prior exclusion (DEC-05); online billing officially deferred to v2 with named providers (DEC-02); pre-production legal review gate cancelled (DEC-07); media restricted to images only — video and PDF removed (DEC-10); v1 delivery constrained to one month (new DEC-23); hosting moved to external cloud outside Uzbekistan (DEC-17); v1 providers fixed as Eskiz for SMS and Yandex Maps for geo (DEC-18).

How to read this document: Every major decision is catalogued in the Project Decision Log (§14) with a stable ID (DEC-nn); the body references those IDs. All catalogued decisions have status Approved. Entries changed by this amendment are marked (Amended by ADR-001).

# 1. Executive Summary

Active Home is a specialised advertising marketplace for the housing and construction ecosystem, serving individuals (B2C) and businesses (B2B). It is an advertising / lead-generation marketplace, not an e-commerce marketplace (DEC-01): buyers and sellers communicate on-platform and complete transactions off-platform.

The discovery phase is complete and the following decisions are final and approved (as amended by ADR-001):

- Timeline (DEC-23): Version 1 must be fully ready and delivered within exactly one month — a strict project and architectural constraint that drives MVP prioritisation and scope discipline.

- Billing (DEC-02): v1 uses offline manual billing only; online billing is deferred to v2, targeting Click, Payme, Uzum, Freedom Pay, and optionally Stripe behind a payment abstraction.

- Reviews (DEC-03): the review & rating feature is removed from v1 and deferred to v2.

- Banners (DEC-05): banner ad-serving is included in v1 (reversing the earlier exclusion) as a v1 revenue source.

- Availability (DEC-04): Phase 1 target is 99.9%, evolvable to higher availability without major redesign.

- Analytics (DEC-06): v1 includes only basic advertisement-performance metrics.

- Media (DEC-10): listings support images only — video and PDF are not supported.

- Hosting (DEC-17): the platform is hosted on external cloud infrastructure outside Uzbekistan.

- Providers (DEC-18): Eskiz for SMS/OTP and Yandex Maps for geo/mapping are the fixed v1 providers.

- Legal (DEC-07): no legal/compliance documentation is produced and the pre-production legal review is cancelled; legal/regulatory compliance is an accepted business responsibility outside this project's scope.

Architecture direction (approved): a Modular Monolith built with Clean Architecture and Domain-Driven Design (DEC-08), on the stated stack, with all external integrations behind provider interfaces.

Accepted risks recorded by this amendment (see §9): (a) the one-month v1 timeline is highly aggressive relative to scope and is the project's primary delivery risk; (b) external hosting combined with the cancelled legal review means Uzbek personal-data-localization obligations are not assessed within this project and are accepted as a business responsibility. Both are recorded, not reopened.

# 2. Business Understanding

## 2.1 Business model (approved — DEC-01)

A two-sided advertising marketplace; it does not process buyer↔seller transactions. Individuals and businesses discover listings, contact sellers via internal chat or click-to-call, and transact off-platform. Monetisation is entirely on the business (supply) side.

## 2.2 Revenue model — Version 1 (approved — DEC-05, amended)

Configurable by administrators without software development:

- Company subscription plans

- Premium advertisements

- Featured advertisements

- Top search placement

- Verification fees (paid verified-business badges)

- Banner placements (ad-serving) — included in v1 (ADR-001)

All revenue is collected offline via manual invoicing in v1 (DEC-02). Because every source is a business paying the platform, v1 requires a Billing & Entitlements capability even though online payment and buyer↔seller settlement are out of scope for v1.

## 2.3 Phase boundaries

Phase 1 (deliver within one month — DEC-23): user/business registration; company profiles; dynamic categories and forms; search/filtering with OpenSearch; Yandex Maps + radius search; internal chat; manual verification; premium/featured ads and top placement; banner ad-serving; admin panel with role/permission management; configurable categories/forms/subscriptions/pricing; offline billing; media (images only); observability; basic ad-performance metrics; SMS via Eskiz. Phase 2: reviews & ratings; online billing (Click, Payme, Uzum, Freedom Pay, optional Stripe); mobile apps; AI-assisted search and moderation; government-registry integrations; Telegram/WhatsApp integration; analytics dashboard; recommendation engine; lead generation; advanced reporting; multi-region deployment; public APIs; commission model if adopted.

# 3. Stakeholder Analysis

| Stakeholder | Responsibility |
| --- | --- |
| Business owner / sponsor | Sets model, pricing, revenue strategy; owns accepted risks (§9) |
| Product Owner | Configures taxonomy, forms, plans, pricing, banner inventory, roles |
| B2C users | Post/find ads, contact sellers |
| B2B users (8 profile types) | Publish, get promoted, get verified, buy banner placements |
| Content moderators | Post-publication moderation of ads/content, reports, suspensions |
| Verification reviewers | Manual document review, badge issuance |
| Billing / support ops | Manual invoicing, payment confirmation, entitlement activation, disputes |
| Marketing / SEO | Organic acquisition (SEO is a design constraint) |
| Engineering / DevOps / Security / QA | Build and operate within the one-month v1 constraint |
| External providers (Eskiz SMS, Yandex Maps; v2 payments) | OTP, mapping, future collection — abstracted (DEC-18) |
| Legal / Compliance | Handled outside project scope; no pre-production gate (DEC-07) |

(Reviews-related responsibilities are deferred to v2 with the Reviews feature.)

# 4. Project Scope — Functional Bounded Contexts

DDD bounded contexts for the modular monolith. Reviews & Reputation is deferred to Version 2 and is intentionally absent from the v1 contexts (DEC-03). Banner ad-serving is included (DEC-05).

A. Identity & Access Management — phone (SMS OTP via Eskiz), email, Google OAuth; sessions; account lifecycle; configurable roles/permissions; one account → many business profiles.

B. Business Profiles & Verification — company pages; profile types; portfolios; document upload (images only); manual verification workflow with reviewer queue, SLA, badge validity, and re-verification (DEC-13). Verification is a paid service.

C. Catalog & Listings — advertisements, products, services; per-category dynamic fields; explicit lifecycle (DEC-14): Draft → Pending Verification (optional) → Published → Edited → Suspended → Archived → Deleted, with configurable expiry, renewal, quotas, limits, and duplicate detection.

D. Category & Configuration — hierarchy; dynamic forms/fields; validation rules; filters; sorting; verification types; subscription plans; review criteria configuration is deferred to v2; pricing/promotion and banner-placement configuration; platform/display settings (bounded configurability — DEC-21).

E. Search & Discovery — OpenSearch full-text, faceted filters, sorting, geo/radius (Yandex Maps); cross-script Uzbek (Latin↔Cyrillic) normalization (DEC-09); paid-ranking integration for Featured/Premium/Top Placement (DEC-12).

F. Media & Content — MinIO storage; async image processing; thumbnails; CDN delivery; virus scanning; EXIF/GPS stripping; presigned direct uploads (DEC-10). Images only — up to 10 images per listing; video and PDF are not supported.

G. Messaging & Contact — internal real-time chat (WebSocket tier) + click-to-call with phone-number reveal gated by seller privacy settings (DEC-11).

H. Billing & Entitlements — subscription/premium/featured/top-placement/verification/banner purchases; offline manual invoicing; admin payment confirmation and entitlement activation/expiry; reconciliation; provider-abstracted for v2 online billing (DEC-02).

I. Ad-Serving (Banners) — banner inventory and placements; campaign scheduling (start/end, priority); basic targeting (category/geo/language); impression/click tracking. Lightweight in-house module for v1 (DEC-05).

J. Notifications — email, Web Push; SMS OTP via Eskiz; Telegram deferred to Phase 2.

K. Trust, Safety & Moderation — post-publication moderation of ads/content with automated validation rules; user reporting; hide/reject/suspend/correct/remove actions (DEC-14). (Review moderation moves to v2 with reviews.)

L. Admin / Back-office — user, company, ad-moderation, category, dynamic-form, role, permission, subscription, verification, banner-campaign, and manual billing/invoice management; reports; audit logs; settings (DEC-20). No general CMS.

M. Analytics (basic, v1 — DEC-06) — advertisement views, contact-button clicks, phone-reveal clicks, chat initiations, favorites, and premium-advertisement statistics; impression/click for banner placements. Advanced analytics and BI are out of scope.

N. Localization / i18n — uz/ru/en UI; listings authored in any supported language; multilingual + cross-script search; cross-language semantic search out of scope for v1 (DEC-19).

# 5. Non-Functional Requirements

## 5.1 Performance

Search response < 500 ms at p95; API response < 300 ms at p95 (monitored SLOs — DEC-15).

## 5.2 Scalability

Phase 1: 10,000+ users, 100,000+ ads, 2,000+ concurrent users. Phase 2: 100,000+ users, 1,000,000+ ads, 10,000+ concurrent users; horizontal scaling with no architectural redesign. Sizing is driven by content and concurrency, not user counts.

## 5.3 Security

Fixed authorization model (default-deny; every query scoped to the owning business profile); secrets management; encryption in transit and at rest; hardened image uploads (scanning, validation, EXIF stripping, isolation); OTP throttling and rate limiting; anti-scraping/bot defence; audit logging; secure sessions.

## 5.4 Availability (approved — DEC-04)

v1 target: 99.9% on a production-ready topology: stateless HTTP application servers behind a load balancer; PostgreSQL with automated backups and point-in-time recovery; Redis; health/readiness checks; graceful rolling or blue-green deploys; documented, tested DR. RPO ≤ 15 min, RTO ≤ 4 h. Evolvable to 99.95%+ in Phase 2 without major redesign.

## 5.5 Reliability

Automated, tested backups; graceful degradation (search falls back to a DB query if OpenSearch is down; media-processing failures do not block listing creation; chat unavailability degrades to click-to-call). RPO/RTO as above.

## 5.6 Maintainability & 5.7 Extensibility

Enforced module isolation — no cross-module database access; interaction via explicit interfaces (DEC-22). Bounded configurability (DEC-21): categories, whitelisted field types and validators, filters, plans, pricing, banner placements, and settings are runtime-configurable; novel behaviours, novel validation logic, and permission semantics remain code.

## 5.8 Localization (DEC-19)

uz/ru/en UI; listings in any language; Latin↔Cyrillic normalization/transliteration at index and query time (handling the oʻ/gʻ digraph and apostrophe edge cases); Russian analyzer for RU content.

## 5.9 Accessibility

WCAG 2.1 AA where practical; designed-in, not a contractual gate.

## 5.10 Observability (DEC-15)

Structured logging; metrics; distributed tracing; error tracking; health/readiness endpoints; alerting on SLO burn against §5.1/§5.4.

# 6. Architecture Assessment

Style (DEC-08). Modular Monolit + Clean Architecture + DDD; clear boundaries, strong typing, automatic API docs, consistent naming, high testability — the "AI-agent-friendly" (codebase-legibility) requirement. No customer-facing AI in v1 except optional interface translation.

Search (DEC-09). OpenSearch with a transactional outbox/CDC indexing pipeline (not dual-writes), DB-search fallback, and cross-script analysis (§5.8).

Media (DEC-10). A dedicated subsystem: presigned direct-to-storage uploads, async workers for image resizing and thumbnails, CDN delivery, malware scanning, and EXIF/GPS stripping. Video transcoding and PDF handling are removed — images only. This simplification aids the one-month timeline.

Real-time chat (DEC-11). WebSocket gateway with Redis pub/sub (state in Redis, not in-process — preserving the stateless HTTP tier), PostgreSQL persistence, moderation hooks, blocking, rate limiting, abuse reporting.

Paid ranking (DEC-12). Ranking blends organic relevance (BM25 + boosts), recency, and a capped, clearly-labelled promotion boost sourced from Billing.

Ad-serving (DEC-05). A lightweight in-house banner module in v1: inventory, placements, scheduling, basic targeting, and impression/click tracking, kept simple to fit the timeline.

Billing abstraction (DEC-02). Offline manual invoicing in v1 with admin tooling for invoices, payment confirmation, and entitlement activation, behind a provider-abstracted payment interface so v2 online gateways (Click, Payme, Uzum, Freedom Pay, optional Stripe) can be enabled without touching business logic.

Providers (DEC-18). SMS/OTP uses Eskiz; geo/mapping strictly uses Yandex Maps; both are integrated behind interfaces. Payment providers are integrated in v2.

Hosting (DEC-17). Deployed on external cloud infrastructure outside Uzbekistan.

# 7. Architecture Constraints

Binding constraints all subsequent documents must honour (changeable only via an ADR that amends the relevant DEC):

- Delivery timeline: Version 1 fully ready and delivered within one month (DEC-23). Scope that endangers the deadline is deferred to v2.

- Hosting: external cloud infrastructure outside Uzbekistan (DEC-17).

- Media: images only — up to 10 images per listing; no video, no PDF (DEC-10).

- Providers: Eskiz (SMS/OTP) and Yandex Maps (geo) are the fixed v1 providers; payments abstracted for v2 (DEC-18).

- Billing: offline manual invoicing in v1; online billing is a v2 capability (DEC-02).

- Technology stack fixed: FastAPI, SQLAlchemy, Alembic, Pydantic; PostgreSQL, Redis, OpenSearch, MinIO; Next.js, React, TypeScript, Tailwind, shadcn/ui; Nginx; Docker/Docker Compose for development.

- Modular Monolith + Clean Architecture + DDD with enforced module isolation — no cross-module database access; cross-context interaction only through explicit interfaces (DEC-08, DEC-22).

- All external integrations behind provider interfaces (DEC-18); billing behind a payment-provider abstraction (DEC-02).

- Stateless HTTP application tier; a separate stateful real-time tier (WebSocket + Redis pub/sub) for chat (DEC-11).

- Search indexing via outbox/CDC, never dual-write; graceful fallback to DB search (DEC-09).

- Availability topology meets 99.9% in v1 and evolves to multi-AZ/HA without major redesign (DEC-04).

- Bounded configurability: whitelisted field types and validators; fixed permission model (DEC-21).

- Localization: uz/ru/en; dual-script search; WCAG 2.1 AA where practical (DEC-19).

# 8. Assumptions

Planning assumptions to validate; they are not facts and not open questions.

- One-month timeline is achievable only with MVP discipline: assumes adequate, parallelised team capacity, a hard MVP cut line, and that any at-risk scope is moved to v2. Validate at kickoff (relates to DEC-23; see §9).

- External hosting is acceptable to the business: assumes the business accepts responsibility for any Uzbek data-localization implications, given the legal review is descoped (DEC-07, DEC-17).

- Media storage (images only): roughly up to ~2 TB in v1 (≈100k+ ads × up to 10 images), growing in Phase 2; smaller and simpler than a video-bearing design. Validate against real usage.

- Providers available: Eskiz (SMS) and Yandex Maps (geo) are available, contractable, and integrable behind the abstraction; v2 payment providers (Click, Payme, Uzum, Freedom Pay, optional Stripe) are available for v2.

- Marketplace liquidity: supply-side listings are seeded at launch; success is measured by liquidity KPIs, not registrations.

- Traffic profile: the Phase-1/Phase-2 concurrency and volume figures (§5.2) are the planning basis for sizing.

# 9. Risk Assessment

Amendment ADR-001 changes the risk profile. Two new items are the headline risks.

New / headline risks:

- Delivery-timeline risk (Critical). Delivering the full v1 scope — dynamic config engine, OpenSearch, chat, media, verification, banner ad-serving, admin, offline billing — within one month is highly aggressive. Mitigation: ruthless MVP slicing with a hard cut line; parallelisable module boundaries (already mandated); defer any at-risk capability to v2; daily burndown tracking; treat banner ad-serving and the configuration engine as the most likely items to descope if the deadline is threatened (DEC-23).

- Compliance risk — external hosting + no legal review (High, accepted). Hosting outside Uzbekistan (DEC-17) with the pre-production legal review cancelled (DEC-07) means Uzbek personal-data-localization obligations are not assessed within this project. Mitigation: recorded as an accepted business risk owned outside engineering; engineering still applies baseline data-protection practices (encryption in transit/at rest, data minimisation); revisit if a regulator engages or before significant scale.

Closed / changed by prior and current decisions: undefined business model (closed — DEC-01); availability-vs-infrastructure contradiction (closed — DEC-04); payments-absent (closed for v1 — offline billing, DEC-02); contact-mechanism ambiguity (closed — DEC-11); missing NFR targets (closed — §5); configurability/inner-platform (downgraded — DEC-21); review-abuse risk removed from v1 (reviews deferred to v2 — DEC-03).

Remaining, with mitigations:

- Verification bottleneck & liability (High). Manual review can bottleneck; a paid badge implies assurance. Mitigation: SLA, reviewer-capacity monitoring, badge validity + re-verification, ToS liability disclaimer, automation-ready workflow (DEC-13).

- Chat abuse / scam vector (High). Mitigation: moderation hooks, blocking, rate limiting, reporting, scam-pattern detection (DEC-11).

- Authorization complexity (Critical). Configurable permissions × multi-profile. Mitigation: fixed model, default-deny, per-profile scoping, rigorous authz tests (§5.3).

- Image-upload attack surface (High). Mitigation: scanning, validation, EXIF stripping, isolation (DEC-10). Removing video/PDF reduces this surface.

- Search/index inconsistency (High). Mitigation: outbox/CDC, not dual-write (DEC-09).

- Paid-ranking degrading relevance (Medium). Mitigation: capped, labelled promotion slots (DEC-12).

- Banner scope under a tight timeline (Medium). Adding ad-serving increases v1 scope. Mitigation: keep the module minimal; it is a candidate for descope if DEC-23 is threatened.

# 10. Recommendations (design-phase guidance)

- Enforce a hard MVP cut line for the one-month v1. Sequence build by criticality; identify, up front, which capabilities are droppable to v2 (banner ad-serving and parts of the configuration engine are the prime candidates).

- Parallelise along the mandated module boundaries so independent teams can build media, chat, catalog, billing, and ad-serving concurrently.

- Treat internal operators (moderators, verification reviewers, billing/support) as first-class users; build their tooling in v1, including manual invoicing and payment confirmation.

- Apply baseline data-protection practices (encryption, data minimisation) despite the cancelled legal review, as engineering good practice given external hosting.

- Keep the banner module and the configuration engine minimal in v1; expand post-launch.

- Seed the supply side at launch and track liquidity KPIs, not registrations.

# 11. Data Location & Legal (note)

Per DEC-07, no legal/compliance documentation is produced and the pre-production legal review is cancelled. Per DEC-17, the platform is hosted on external cloud infrastructure outside Uzbekistan. Consequently, Uzbek personal-data-localization requirements are not assessed within this project and are an accepted business responsibility outside the engineering scope. Engineering will still apply baseline data-protection practices (encryption in transit and at rest, data minimisation).

# 12. Documentation Roadmap

Design-phase set, in dependency order (all delivered under the one-month constraint — DEC-23):

- Domain Model & Bounded-Context Map (DDD) — contexts, ownership, boundaries, ubiquitous language.

- Configuration & Extensibility Specification — configurable-vs-code line; field-type/validator catalogue; permission model; banner-placement configuration.

- Billing & Entitlements Specification — plans, premium/featured/top-placement/verification/banner purchases, offline manual invoicing and activation; abstraction for v2 online billing (Click, Payme, Uzum, Freedom Pay, optional Stripe).

- Search & Localization Design — OpenSearch mapping, outbox/CDC pipeline, cross-script analysis, paid-ranking model.

- Media Subsystem Design — image storage, processing, delivery, scanning, privacy (no video/PDF).

- Messaging (Real-time Chat) Design — WebSocket tier, pub/sub, persistence, moderation.

- Ad-Serving (Banner) Design — inventory, placements, scheduling, targeting, impression/click tracking.

- Trust, Safety & Verification Process Design — ad/content moderation, verification SLA/liability.

- Security Architecture & Threat Model — authorization, uploads, PII, auth abuse.

- Infrastructure & Deployment Topology — external-cloud v1 (99.9%) and Phase-2 (HA) topologies, observability, DR, CI/CD.

- API Design Guidelines & Contracts — contract-first, versioning.

- Data Model & Storage Design — JSONB-vs-EAV for dynamic attributes; migration strategy.

- QA & Test Strategy — including configuration-space testing.

- UX/IA & SEO Specification — URL strategy, structured data, multilingual/dual-script.

- Architecture Decision Records — the Project Decision Log (§14), maintained going forward.

(Reviews & Reputation Design and Online-Billing Integration are Version 2 documents. No legal/regulatory dossier is produced, per DEC-07.)

# 13. Remaining Open Items

The discovery phase leaves no open questions for v1. Provider selection is resolved (Eskiz, Yandex Maps; v2 payment providers named), and the pre-production legal review is cancelled (DEC-07). Tracked items are Version-2 scope (reviews & ratings, online billing) and the one-month v1 timeline, which is a delivery risk (§9) rather than an open question.

# 14. Project Decision Log

Every major business and architectural decision. All are Approved. Entries changed by ADR-001 are marked accordingly. Future changes occur only through an ADR that amends the relevant entry.

### DEC-01 — Business model: advertising marketplace, off-platform transactions

- Status: Approved

- Rationale: Discovery, communication, promotion, and verification; buyer↔seller settlement out of scope for v1.

- Impact: Removes payment/escrow/dispute scope from v1; shapes every context; keeps a future transactional model open.

- Related documents: Domain Model; Billing & Entitlements Specification.

### DEC-02 — Billing: offline manual invoicing in v1; online billing deferred to v2 (Amended by ADR-001)

- Status: Approved

- Rationale: v1 collects B2B revenue via offline manual invoicing; online payment is officially a Version 2 capability.

- Impact: Billing & Entitlements context with manual invoicing/activation tooling in admin; no online payment integration in v1. The payment abstraction targets v2 providers: Click, Payme, Uzum, Freedom Pay, and optionally Stripe.

- Related documents: Billing & Entitlements Specification; Admin/Back-office; API Design Guidelines.

### DEC-03 — Reviews & ratings: deferred to Version 2 (Amended by ADR-001)

- Status: Approved

- Rationale: To meet the v1 timeline and focus scope, the entire review/rating feature is removed from v1.

- Impact: No review context, data, moderation, or UI in v1; the reviews & reputation domain (including interaction-gating and moderation) is planned for v2.

- Related documents: (v2) Reviews & Reputation Design.

### DEC-04 — Availability: 99.9% in Phase 1, evolvable to higher

- Status: Approved

- Rationale: Matches a production-ready but not-yet-full-HA posture at v1 scale.

- Impact: Sets the v1 topology (stateless app tier, backups + PITR, health checks, graceful deploys, tested DR; RPO ≤15m, RTO ≤4h) and a Phase-2 path to 99.95%+ without major redesign.

- Related documents: Infrastructure & Deployment Topology.

### DEC-05 — Banner ad-serving: included in Version 1 (Amended by ADR-001)

- Status: Approved

- Rationale: Reversing the earlier exclusion, banner advertising is now a v1 revenue source, delivered as a lightweight in-house ad-serving module.

- Impact: Adds an Ad-Serving (Banners) context — inventory/placements, scheduling, basic targeting, impression/click tracking; banner placements join the v1 revenue model.

- Related documents: Ad-Serving (Banner) Design; Domain Model.

### DEC-06 — Analytics: basic ad-performance metrics only in v1

- Status: Approved

- Rationale: Enough to price, renew, and report on revenue features without a BI platform.

- Impact: v1 captures ad views, contact-button clicks, phone-reveal clicks, chat initiations, favorites, premium-ad statistics, and banner impression/click; advanced analytics/BI out of scope.

- Related documents: Search & Localization Design; UX/IA & SEO Specification; Data Model.

### DEC-07 — Legal: no legal documentation; pre-production legal review cancelled (Amended by ADR-001)

- Status: Approved

- Rationale: No legal/compliance documents are produced, and the previously-planned pre-production legal review gate is cancelled by stakeholder decision.

- Impact: Legal/regulatory compliance is handled outside this project's scope and accepted as a business responsibility; production is not gated on a legal review within this engagement (see §9 accepted risk).

- Related documents: — (none).

### DEC-08 — Architecture style: Modular Monolith + Clean Architecture + DDD

- Status: Approved

- Rationale: Right fit for team size, scale, and stage; satisfies the AI-agent-friendly (codebase-legibility) requirement.

- Impact: Defines module structure, boundaries, typing, auto-docs, and testability expectations.

- Related documents: Domain Model & Bounded-Context Map; API Design Guidelines.

### DEC-09 — Search: OpenSearch with outbox/CDC indexing and cross-script analysis

- Status: Approved

- Rationale: Faceted/geo/relevance needs justify OpenSearch; outbox/CDC avoids dual-write inconsistency; dual-script market needs Latin↔Cyrillic handling.

- Impact: Requires an indexing pipeline, a normalized cross-script search field, and DB-search fallback.

- Related documents: Search & Localization Design.

### DEC-10 — Media subsystem: images only (Amended by ADR-001)

- Status: Approved

- Rationale: Restricting to images removes video-transcoding and PDF-handling complexity, reducing scope and attack surface and aiding the one-month timeline.

- Impact: MinIO + async image workers + thumbnails + CDN + malware scanning + EXIF stripping + presigned uploads; up to 10 images per listing; no video, no PDF.

- Related documents: Media Subsystem Design.

### DEC-11 — Real-time chat tier + click-to-call

- Status: Approved

- Rationale: Confirmed internal chat; a dedicated realtime tier preserves the stateless HTTP tier.

- Impact: WebSocket + Redis pub/sub; PostgreSQL persistence; moderation, blocking, rate limiting; privacy-gated phone reveal.

- Related documents: Messaging (Real-time Chat) Design.

### DEC-12 — Paid ranking blended and capped

- Status: Approved

- Rationale: Monetise placement (featured/premium/top) without wrecking organic relevance.

- Impact: Ranking blends relevance + recency + capped, labelled promotion boost sourced from Billing.

- Related documents: Search & Localization Design; Billing & Entitlements Specification.

### DEC-13 — Verification: manual, SLA, badge validity, liability disclaimer, automation-ready

- Status: Approved

- Rationale: Manual in v1 (no government API); a paid badge implies assurance and needs governance.

- Impact: Reviewer queue + SLA + capacity monitoring; badge validity/re-verification; ToS disclaimer; workflow ready for later government-registry automation.

- Related documents: Trust, Safety & Verification Process Design.

### DEC-14 — Moderation: post-publication + validation rules + reporting; explicit ad lifecycle

- Status: Approved

- Rationale: Ads publish immediately unless flagged; users can report; a defined lifecycle governs state.

- Impact: Moderator actions (hide/reject/suspend/correct/remove); configurable expiry/renewal/quotas/duplicate detection. (Review moderation deferred to v2.)

- Related documents: Trust, Safety & Verification Process Design; Domain Model.

### DEC-15 — Observability and SLOs

- Status: Approved

- Rationale: Required to operate toward the availability and latency targets.

- Impact: Logging, metrics, tracing, error tracking, health endpoints, SLO-burn alerting.

- Related documents: Infrastructure & Deployment Topology.

### DEC-16 — CI/CD, environments, migrations, rollback

- Status: Approved

- Rationale: Delivery reliability and zero-downtime schema evolution — critical under the one-month timeline.

- Impact: dev/staging/prod; test pipeline; expand/contract Alembic migrations; automated rollback; infrastructure-as-code.

- Related documents: Infrastructure & Deployment Topology.

### DEC-17 — Hosting & data location: external cloud outside Uzbekistan (Amended by ADR-001)

- Status: Approved

- Rationale: The platform is hosted on external cloud infrastructure outside Uzbekistan; the earlier in-country residency stance is superseded.

- Impact: Deployment targets an external cloud region; combined with the cancelled legal review (DEC-07), Uzbek personal-data-localization obligations are not assessed within this project and are an accepted business risk (§9).

- Related documents: Infrastructure & Deployment Topology.

### DEC-18 — Provider selection: Eskiz (SMS) and Yandex Maps (geo); payments abstracted for v2 (Amended by ADR-001)

- Status: Approved

- Rationale: SMS/OTP uses Eskiz; geo/mapping strictly uses Yandex Maps; payment providers are selected for v2.

- Impact: Integrations remain behind interfaces, but the v1 SMS and map providers are fixed (Eskiz, Yandex Maps); the payment interface targets v2 providers (Click, Payme, Uzum, Freedom Pay, optional Stripe).

- Related documents: API Design Guidelines; Infrastructure & Deployment Topology.

### DEC-19 — Localization: uz/ru/en, any-language listings, dual-script search, WCAG 2.1 AA

- Status: Approved

- Rationale: Market reality of three languages and two Uzbek scripts.

- Impact: UI localisation; cross-script search; accessibility designed-in; semantic cross-language search out of scope for v1.

- Related documents: Search & Localization Design; UX/IA & SEO Specification.

### DEC-20 — Admin scope + manual billing tooling; no CMS

- Status: Approved

- Rationale: The admin panel operates configuration, moderation, verification, subscriptions, banner campaigns, and manual billing.

- Impact: Back-office covers the capability set plus invoicing/payment-confirmation and banner-campaign management; no general CMS.

- Related documents: Domain Model; Security Architecture & Threat Model.

### DEC-21 — Bounded configurability

- Status: Approved

- Rationale: Deliver the config-driven promise while avoiding the inner-platform effect.

- Impact: Whitelisted field types/validators, plans, pricing, and banner placements are configurable; permission semantics and novel logic stay in code.

- Related documents: Configuration & Extensibility Specification.

### DEC-22 — Enforced module isolation

- Status: Approved

- Rationale: Keep future extraction of a context cheap; enable parallel v1 development.

- Impact: No cross-module database access; cross-context interaction only via explicit interfaces.

- Related documents: Domain Model & Bounded-Context Map.

### DEC-23 — Delivery timeline: Version 1 within one month (New — ADR-001)

- Status: Approved

- Rationale: Version 1 must be fully ready and delivered within exactly one month — a strict project and architectural constraint.

- Impact: Drives ruthless MVP prioritisation, parallelisable module boundaries, and scope discipline; recorded as the project's primary delivery risk (§9). Any scope that endangers the deadline is a candidate for v2 (banner ad-serving and the configuration engine are prime descope candidates).

- Related documents: all design-phase documents (§12).

## Final Validation (consistency review)

- No conflicting decisions: billing is offline in v1 and online only in v2 everywhere; reviews are absent from v1 and scheduled for v2 in every reference; banners are present in scope, revenue, contexts, roadmap, and DEC-05; media is images-only throughout (no video/PDF); hosting is external/outside Uzbekistan consistently; Eskiz and Yandex Maps are the only named v1 providers; the one-month timeline and its risk are stated consistently; the legal review is cancelled everywhere it previously appeared.

- No duplicated requirements: each decision appears once in the Project Decision Log and is referenced by ID elsewhere.

- Recommendations consistent with decisions: §10 aligns with DEC-01…DEC-23 (MVP discipline for the timeline; images-only; external-hosting data-protection note; banners minimal).

- Open items genuinely unresolved: none for v1; only v2 scope and the timeline delivery risk remain.

- Baseline-ready: single source of truth; future documents must not contradict it except via an ADR amending the relevant DEC.

## Change log

- v1.1 — ADR-001 (this document): Reviews removed from v1 (→ v2, DEC-03); banner ad-serving added to v1 (DEC-05); online billing deferred to v2 with providers Click/Payme/Uzum/Freedom Pay/optional Stripe (DEC-02); pre-production legal review cancelled (DEC-07); media restricted to images only (DEC-10); one-month v1 delivery constraint added (DEC-23); hosting moved outside Uzbekistan (DEC-17); v1 providers fixed as Eskiz and Yandex Maps (DEC-18). Added timeline and external-hosting accepted risks (§9). Supersedes Baseline v1.0.

- v1.0 FINAL: consolidated the discovery report with the business's answers and resolved the downstream architectural decisions.

This baseline contains no database schema, API specification, ER or architecture diagrams, source code, or UI designs; those are produced in the design phase per §12.